# METHOD OF STATEMENT

Date: 13th Dec 2021

Description of work

To relocate 1 unit machine 30m away within production floor

Machine Spec

1 unit SPS-200

Wt: 3, 200 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

15/12/21

Time of Operation

09:45 am

Location of Operation

#### 18 Woodlands Loop

Edmund Optics (S) Pte Ltd

Equipment Use

1 x 633 lorry loader

Crowbar/hand jack

Woodblock

Rollers/pallet truck

Metal sheet/plywood (for epoxy floor protection)

Obstacles

No obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

Job Scope

# Lift up machine to 3” high

# Insert pallet truck under machine base

# Shift out machine from existing location

# Transport to new location within 30m away

# Position machine at designated location

# Unload from pallet truck and insert levelling pad under machine bed

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175