# METHOD OF STATEMENT

Date: 06th Jan 2022

Description of work

To relocate 4 unit machine within premise

Machine Spec

Instron Tester

Dim: 90 x 70 x 130 cm / Wt: 300 kg each

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

17/01/22

Time of Operation

09:45 am

Location of Operation

#### 50 Nanyang Ave, N3.1-B2b-02

Nanyang Technological University

Equipment Use

1 x 633 lorry loader

Crowbar

Woodblock

Pallet truck

1 x manual lifter

Obstacles

No obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

Job Scope

# Lift up machine to 3” high

# Insert pallet truck under machine base

# Shift out machine from existing location

# Transport to new location within premise

# Position machine at designated location

# Using manual lifter to remove existing work bench and transfer onto new work bench

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and disposed

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175