# METHOD OF STATEMENT

Date: 10th Jan 2022

Description of work

To relocate 2 unit machine within production floor

Machine Spec

1 unit Zoller machine

Wt: 150 kg

1 unit AEO 03721

Wt:  50 kg

6 unit shelves

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

18/01/22

Time of Operation

09:45 am

Location of Operation

#### 8 Tractor Rd

Excelitas Technologies (S) Pte Ltd

Equipment Use

1 x 633 lorry loader

Crowbar

Woodblock

Pallet truck

Plywood (to lay out for flooring protection)

Obstacles

No obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

Job Scope

# Lift up machine to 3” high

# Insert pallet truck under machine base

# Shift out machine from existing location

# Transport to new location within production

# Position machine at designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175