# METHOD OF STATEMENT

Date: 18th Jan 2017

Description of work

To dismantle Jig Crane from inside production area, hoist up and load onto lorry chassis and deliver to new factory

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

18/01/2017   -   Afternoon slot

Location of Operation

#### No 46 Changi South St 1

JEP Precision Engineering Pte Ltd

Equipment Use

1 x lorry crane

Webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet, safety harness)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Lorry crane to enter production area for the lift

- To dismantle jig crane using crane and load onto lorry chassis

- Secured jig crane with strapping belt prior to moving out of premise and deliver to new location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175