# METHOD OF STATEMENT

Date: 17th May 2021

Description of work

To shift out 1 unit equipment to loading bay, load up onto lorry chassis and deliver to another location

Equipment Spec

1 unit Laser with wheel

Wt: 200 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

TBA

Time of Operation

TBA

Location of Operation

#### Collection: 31 Biopolis Way

Deliver: 4 Fusionopolis Way, Level 7

Equipment Use

1 x 633 lorry loader

Pallet truck

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

# JOB SCOPE

- Reverse lorry loader to loading bay

- To shift out equipment from to loading bay

- Load equipment onto lorry chassis

- Secured equipment with strapping belt

- Transport equipment to new location

- Reverse lorry loader to loading bay

- Push out equipment from lorry chassis

- Transport equipment to 7th floor via cargo lift

- Position equipment at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175