# METHOD OF STATEMENT

Date: 05th Mar 2018

Description of work

To unload 1 unit Datron machine from lorry chassis at loading bay, using pallet truck to shift and position into customer premise

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

10/04/2018   -   09:45 am

Location of Operation

#### 31 Biopolis Way #04-01, THE NANOS

Institute Of Bioengineering & Nanotechnology

Equipment Use

1 x lorry loader

Pallet truck

Canvas/plywood (to protect flooring from damage)

Obstacles

Clear obstruction in way of working area and route to machine position

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc... safety shoe, safety helmet)

# Job Scope

- Reverse lorry crane to loading bay

- Flush up lorry to level with loading bay

- Jack up machine using pallet truck

- Shift out machine from lorry chassis

- Transport machine to 4th floor via cargo lift

- Lay out canvas/plywood for floor protection

- Shift and position machine to the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175