# METHOD OF STATEMENT

Date: 19th June 2018

Description of Work

To unload/hoist down 1 unit 97V Milling and 1 unit Okamoto ACC350II Grinder machine from lorry chassis, shift and position to into premise at ground floor

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

21/06/2018   -

Location of Operation

#### 2 JTC Launchpad @ Jurong Innovation District, Cleantech Loop

Sodick Singapore Techno Centre #01-03

Equipment Use

1 x lorry crane

Pallet truck

Wire/webbing sling

Obstacles

No obstacles on crane unloading area and route to machine position

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job scope

- Lorry crane to park at designated unloading area

- Hoist down machine from lorry chassis

- Insert pallet truck to machine base for the move

- Shift and transport machine into premise at ground floor

- Position machine to the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Remark:

MOS subject to change by supervisor/lifting supervisor on site

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175