# METHOD OF STATEMENT

Date: 06th Apr 2021

Description of Work

To hoist down 2 cases of 1 unit machine from lorry chassis, uncrate, shift and position into production area

Machine Spec

XO55-700 CMM

Case 1: 133 x 177 x 216 cm

Wt: 1, 440 kg

Case 2: 123 x 217 x 189 cm

Wt: 480 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

08/04/21

Time of Operation

09:45 am

Location of Operation

#### 20 Benoi Sector

Shimano (S) Pte Ltd

Equipment Use

1 x 633 lorry crane

Pallet truck

1 set wire/webbing sling

Obstacles

No obstacles on crane parking area

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job scope

- Deploy lorry loader at designated unloading area

- Hoist down cases from lorry chassis to the ground

- Uncrate case

- Hoist up and detach machine from base

- Swing machine away from base

- Lower down machine to near ground level

- Insert pallet truck onto machine stand

- Shift and transport machine into production room

- Position at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175