# METHOD OF STATEMENT

Date: 12th Feb 2020

Description of Work

To unload and hoist down 6 cases of machine parts from lorry chassis, uncrate, shift and position into production area

Coolant Tank

Case 1: 300 x 115 x 85 cm / Wt: 188 kg

Case 2: 300 x 115 x 85 cm / Wt: 188 kg

Case 3: 245 x 115 x 115 cm / Wt: 189 kg

Case 4: 245 x 115 x 115 cm / Wt: 182 kg

Chip Conveyor

Case 5: 335 x 115 x 140 cm / Wt: 477 kg

Case 6: 335 x 115 x 140 cm / Wt: 480 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

17/02/2020   -   09:45 am

Location of Operation

#### 20 Benoi Sector

Shimano (S) Pte Ltd

Equipment Use

1 x 633 lorry crane

Pallet truck

1 set wire/webbing sling

Obstacles

No obstacles on crane parking area

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job scope

- Lorry crane to park at designated unloading area

- Hoist down cases from lorry chassis to the ground

- Uncrate case

- Hoist up parts and detach from base

- Insert pallet truck

- Shift and transport machine into production

- Position at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175