# METHOD OF STATEMENT

Date: 08th Feb 2018

Description of Work

To unload 2 pallet of 1 unit machine with accessories from lorry chassis, shift and position to

4th floor via cargo lift

Machine Spec

1 unit Digiprep 251

Pallet 1: 80 x 60 x 72 cm

Pallet 2: 80 x 60 x 132 cm

Total Wt: 168 kgs

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

09/02/2018   -   10:45 am

Location of Operation

#### 85 Science Park Drive #04-07/08

Tanaka Kikinzoku (S) Pte Ltd

Equipment Use

1 x lorry crane

Pallet truck

Webbing sling

Obstacles

No obstacles on crane parking area and route to machine position

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet, etc..)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job scope

- Lorry crane to park at designated hoisting area

- Hoist down pallet from lorry chassis

- Detach machine from base

- Insert pallet truck to machine base for the move

- Transport machine to 4th floor via cargo lift

- Shift and position machine to the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Remark:

MOS subject to change by supervisor/lifting supervisor on site

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175