# METHOD OF STATEMENT

Date: 02nd July 2020

Description of Work

To unload machineries at unloading bay using lorry crane, shift and position to 4th floor via cargo lift

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

06/07/2020

Time of Operation

Est: 11:00 am

Location of Operation

#### Blk 16 Kallang Place #04-21

Triangle Engineering & Suppliers (S) Pte Ltd

Equipment Use

2 x lorry crane

Rollers/pallet truck

Wire/webbing sling

Obstacles

No obstacles on crane parking area

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

Assignment of traffic controller to control movement of vehicle and personnel within the vicinity

Barricade operation area with safety cones, red/white tape and lifting in operation signage

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job scope

- Reverse lorry loader to unloading bay

- Crane to lift up machine

- Insert pallet truck to machine base

- Shift out machine from lorry chassis

- Transport machine to 4th floor via cargo lift

- Position machine at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175