# METHOD OF STATEMENT

Date: 01st July 2019

Description of Work

To hoist up 1 unit Blower to 2nd level outdoor opening by using lorry crane

Blower Spec

Dim: 485 x 441 x 462 mm

Wt: 66 kgs

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

03/07/2019

Time of Operation

Afternoon schedule

Location of Operation

#### 10 Tuas South St 5

CDI Multiseal Pte Ltd

Equipment Use

1 x lorry crane

Pallet truck

1 set wire/webbing sling

Obstacles

No obstacles on crane parking area

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job scope

- Deploy lorry crane at designated hoisting area

- Lorry crane to unload Blower from forwarder lorry

- Hoist up Blower to 2nd level outdoor

- Lower down Blower to the ground

- Shift and position Blower at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175