# METHOD OF STATEMENT

Date: 31st Dec 2020

Description of Work

To hoist up and detach Robot Arm from base at loading bay, using pallet truck to shift and position to 3rd floor via cargo lift

Spec

1 unit Robot Arm / Dim: 60 x 60 x 200 cm

1 unit control cabinet / Dim: 62 x 100 x 160 cm

1 unit chiller / Dim: 40 x 60 x 80 cm

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

05/01/2021

Time of Operation

Est: 11:00 am

Location of Operation

#### NUS, 5 Engineering Dr 1

Building E6, Level 3

Equipment Use

1 x 633 lorry loader

Pallet truck

1 set webbing sling

Obstacles

No obstacles on crane parking area

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job scope

- Deploy lorry loader at designated unloading bay

- Insert sling to equipment hoisting point

- Hoist up and detach from base

- Lower down onto lorry chassis

- Insert pallet truck under robot stand

- Shift and transport to 6th floor via cargo lift

- Position at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175