# METHOD OF STATEMENT

Date: 19th Mar 2024

Description of work

To shift out equipment from to loading bay, load up onto lorry chassis and deliver to another location

Equipment Spec

1unit Big Movable Table

1unit Small Movable Table

1unit Microtome Box 1 Toyogo Box

1unit Micrtotome Box 2

1unit Small Dry Cabinet

2unit Blue Chair

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

26/03/24

Time of Operation

10.00am

Location of Operation

#### Collect: 4 Fusionpolis Way

#### Deliver: 5 Clean Tech Loop

#### #01-01 Clean Tech 2 Block B

Equipment Use

1 x 633 lorry loader

Pallet truck/trolley

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

# JOB SCOPE

- To shift out equipment to loading bay

- Load up equipment onto lorry chassis

- Secured with strapping belt

- Transport to new location

- Unload equipment from lorry chassis onto pallet truck/trolley

- Transport equipment into premise

- Position equipment at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175