# METHOD OF STATEMENT

Date: 05th July 2021

Description of work

To shift out equipment from to loading bay, load up onto lorry chassis and deliver to another location

Equipment Spec

2 unit mobile fume suction / 30 kg each

Industrial air cleaner / 50 kg

2 unit coating measurement system / 50 kg each

2 unit high precision roller alignment / 60 kg each

2 unit nip roller pressure measurement system / 30 kg each

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

09/07/21 (Friday)

Time of Operation

09:45 am

Location of Operation

#### Collection: 71 Nanyang Dr, Valley Block

Deliver: 4 Fusionpolis Way, FP2 Kinesis Building

Equipment Use

1 x 633 lorry loader

Pallet truck/trolley

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting operation are supervised by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- To shift out equipment to loading bay

- Load equipment onto lorry chassis

- Secured with strapping belt

- Transport to new location

- Unload equipment from lorry chassis onto pallet truck/trolley

- Transport equipment into premise

- Position equipment at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175