# METHOD OF STATEMENT

Date: 09th May 2022

Description of work

To unload plate from lorry chassis and transport into factory premise

Equipment Spec

2 unit plate

Wt: 70 kg each

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

13/05/22

Time of Operation

Afternoon schedule

Location of Operation

Equipment Use

1 x 633 lorry loader

Pallet truck/trolley

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting operation are supervised by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- To shift out equipment to loading bay

- Load equipment onto lorry chassis

- Secured with strapping belt

- Transport to new location

- Unload equipment from lorry chassis onto pallet truck/trolley

- Transport equipment into premise

- Position equipment at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175