# METHOD OF STATEMENT

Date: 06th July 2022

Description of work

To unload 1 unit machine from lorry chassis, shift and position to location, to shift out 1 unit machine and load onto lorry chassis

Machine Spec

Move in

1 unit Vesta 1000+

Dim: 3150 x 2250 x 2550 mm

Wt: 5, 040 kg

Move out

1 unit Quantum MCV800

Dim: 250 x 250 x 250 cm

Wt: 5, 000 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

15/07/22

Time of Operation

09:40 am

Location of Operation

#### 26 A.M.K Industrial Pk 2

Meiban Innovation Center

Equipment Use

1 x lorry loader

Crowbar/hand jack

Woodblock

Rollers/pallet truck

Wire sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gears with M.O.M certificate

Lifting operation are supervised by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Reverse lorry loader to loading bay

- Insert sling to crane hook and secured onto rigging point of machine

- Lorry crane to hoist up machine to loading area

- Lower down machine to near ground level

- Insert rollers/pallet truck under machine bed

- Transport machine into factory premise

- Position machine at the designated location

- Shift out old machine and load onto lorry chassis

- Secured machine with strapping belt prior to moving out of premise

- Deliver machine to another location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175