# METHOD OF STATEMENT

Date: 15th Mar 2022

Description of work

To unload 1 unit machine from lorry chassis, shift and position to 2nd floor via cargo lift

Machine Spec

1 unit 5HP Milling

Wt: 1, 500 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

22/03/22

Time of Operation

Afternoon schedule

Location of Operation

#### 26 A.M.K Industrial Pk 2

Meiban Innovation Center

Equipment Use

1 x lorry loader

Pallet truck

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gears with M.O.M certificate

Lifting operation are supervised by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Reverse lorry loader to loading bay

- Lorry crane to hoist up machine

- Insert pallet truck under machine bed

- Shift out machine from lorry chassis

- Transport machine to 2nd floor via cargo lift

- Position machine at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175