# METHOD OF STATEMENT

Date: 21st Apr 2022

Description of work

To unload 1 unit equipment from lorry chassis, shift and position to 7th floor via cargo lift

Spec

1 unit Robot System

Dim: 136 x 111 x 221 cm

Wt: 200 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

25/04/22

Time of Operation

Afternoon schedule

Location of Operation

#### 67 Ayer Rajah Crescent #07-16/17

Eureka Robotics Pte Ltd

Equipment Use

1 x lorry loader

Pallet truck

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

# JOB SCOPE

- Reverse lorry loader to loading bay

- Insert pallet truck under equipment base

- Shift out equipment from lorry chassis

- Transport equipment to 7th floor via cargo lift

- Position at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175