# METHOD OF STATEMENT

Date: 24th Nov 2023

Description of work

To unload 1 unit machine at loading bay, shift and position to 2nd floor via cargo lift

Machine Spec

1 unit Cleaning machine

Dim: 100 x 85 x 206 cm

Wt: 230 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

27/11/23

Time of Operation

Location of Operation

#### 164 Kallang Way #02-02

Solaris

Equipment Use

1 x 633 lorry loader

Pallet truck

Obstacles

No obstacle at loading/unloading bay

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Environment

# No operation will be carry out on heavy rain, thunderstorms and lighting weather

# All debris will be clear and disposed

# JOB SCOPE

- Transport of lorry into customer premise

- Reverse lorry to loading bay

- Insert pallet truck under machine bed

- Shift out machine from lorry chassis

- Transport to tenant premise at 2nd floor via cargo lift

- Position machine at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175