# METHOD OF STATEMENT

Date: 14th Feb 2024

Description of work

To unload 2 unit equipment at loading bay, shift and position to location

Spec

75 x 115 x 140 cm / Wt: 130 kg

75 x 115 x 140 cm / Wt: 120 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

15/02/24

Time of Operation

11:00 am

Location of Operation

#### 50 Nanyang Ave, Blk N1-B5-W402

School of Civil & Environmental Engineering

Equipment Use

1 x lorry loader

Pallet truck

Obstacles

No obstacle at loading/unloading bay

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Environment

# No operation will be carry out on heavy rain, thunderstorms and lighting weather

# All debris will be clear and disposed

# JOB SCOPE

- Transport of lorry into customer premise

- Reverse lorry to loading bay

- Insert pallet truck under equipment base

- Shift out equipment from lorry chassis

- Transport onto premise at ground floor

- Position at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175