# METHOD OF STATEMENT

Date: 20th Mar 2023

Description of work

To unload 1 unit machine at loading bay, shift and position to 2nd floor via cargo lift

Machine Spec

1 unit MV1200

Dim: 235 x 202 x 205 cm

Wt: 2, 700 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

21/03/23

Time of Operation

09:00 am

Location of Operation

#### 53 Serangoon North Ave 4 #02-03

Heraeus Medical Components Pte Ltd

Equipment Use

1 x 633 lorry loader

Pallet truck

Wire/webbing sling

Obstacles

No obstacle at loading/unloading bay

Environment

No operation will be carry out in heavy rain, thunderstorms and lighting weather

All debris will be clear and disposed

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gears with M.O.M certificate

# JOB SCOPE

- Reverse lorry to loading bay

- Uncrate machine case

- Insert sling to crane hook and secured to machine rigging point

- Hoist up and detach machine from base

- Insert pallet truck under machine bed

- Transport machine to tenant premise at 2nd floor via cargo lift

- Position machine at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175