# METHOD OF STATEMENT

Date: 21st Feb 2023

Description of work

To unload 1 unit machine at loading bay, shift and position to 4th floor via cargo lift

Machine Spec

1 unit Kira PVC-30

Wt: 2, 20 0 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

/23

Time of Operation

09:30 am

Location of Operation

#### Blk 1 A.M.K Ind Pk 2A #05-12

Equipment Use

1 x 633 lorry loader

Pallet truck

Obstacles

No obstacle at loading/unloading bay

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

# Environment

# No operation will be carry out on heavy rain, thunderstorms and lighting weather

# All debris will be clear and disposed

# JOB SCOPE

- Reverse lorry to loading bay

- Insert pallet truck under machine bed

- Shift out machine from lorry chassis

- Transport to tenant premise at 4th floor via cargo lift

- Position machine at the designated location

- To shift out 1 unit machine from 4th floor via cargo lift to loading bay

- Load up machine onto lorry chassis

- Secured machine with strapping belt prior to moving out of premise

- Transport and deliver machine Eric Wong warehouse

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175