# METHOD OF STATEMENT

Date: 22nd Sep 2025

Description of work

To unload machine accessories at loading bay using scissor lift, shift and position to tenant premise at 5th floor via cargo lift

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

22/09/25

Time of Operation

10:00 am

Location of Operation

#### 1 Bulim Lane 2

Leadtech Precision Engineering

Equipment Use

2-3 x 633 lorry loader

Pallet truck

Crowbar

Woodblock

Obstacles

No obstacle at loading/unloading bay

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Environment

# No operation will be carry out on heavy rain, thunderstorms and lighting weather

# All debris will be clear and disposed

# JOB SCOPE

- Transport lorry crane into tenant premise

- Reverse lorry to loading bay

- Insert pallet truck under machine bed

- To shift out from lorry chassis

- Transport machine to tenant premise at 5th floor via cargo lift

- Position machine at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175