# METHOD OF STATEMENT

Date: 10th Dec 2025

Description of work

To unload and shift out 1 unit machine from lorry chassis via loading bay, shift and position to 2nd floor via cargo lift

Machine Spec

1 unit QTE-200

Wt: 3, 700 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

20/12/25

Time of Operation

10:00 am

Location of Operation

#### Blk 5 A.M.K Ind Pk 2A #02-15

Yi Fong Precision Pte Ltd

Equipment Use

1 x 633 lorry loader

Rollers/pallet truck

Hand jack

Woodblock

Obstacles

No obstacle at loading/unloading bay

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

# Environment

# No operation will be carry out on heavy rain, thunderstorms and lighting weather

# All debris will be clear and disposed

# JOB SCOPE

- Deployment of lorry loader to site

- Reverse lorry to loading bay

- Insert rollers/pallet truck under machine bed

- Insert sling to crane hook and secured to machine body

- Flush up lorry to level with loading bay

- Use crane for support to slowly released machine from lorry chassis to loading area

- Transport machine to tenant premise at 2nd floor via cargo lift

- Position machine at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175