# METHOD OF STATEMENT

Date: 02nd Dec 2025

Description of work

To unload and shift out 1 unit machine from lorry chassis via loading bay, position into tenant premise at ground floor

Machine Spec

1 unit Mazak QTE300 MY

Dim: 3385 x 1817 x 1760 mm

Wt: 5, 500 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

13/12/25

Time of Operation

Est: 11:30 am

Location of Operation

#### Blk 5000 A.M.K Ave 5 #01-08

Eratech Pte Ltd

Equipment Use

1-2 x 633 lorry loader

Rollers/pallet truck

Hand jack

Woodblock

Obstacles

No obstacle at loading/unloading bay

Safety Aspect

Assign traffic controller to control movement of vehicle and personnel within the vicinity

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

# Environment

# No operation will be carry out on heavy rain, thunderstorms and lighting weather

# All debris will be clear and disposed

# JOB SCOPE

- Deployment of lorry loader to site

- Reverse lorry to loading bay

- Jack up machine and insert rollers under machine bed

- Shift out machine from lorry chassis

- Transport machine into tenant premise at ground floor

- Position machine at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175