# METHOD OF STATEMENT

Date: 12th Aug 2024

Description of work

To unload 2 unit machine via loading bay, shift and position to tenant premise at ground floor

Machine Spec

LPM-36 Lapping machine

Dim: 185 x 185 x 175 cm

Wt: 1, 240 kg each

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

13/08/24

Time of Operation

11:00 am

Location of Operation

#### Blk 5000 A.M.K Ave 5 #01-06/08

Eratech Pte Ltd

Equipment Use

1 x 633 lorry loader

Pallet truck

Crowbar/woodblock

Obstacles

No obstacle at loading/unloading bay

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Environment

# No operation will be carry out on heavy rain, thunderstorms and lighting weather

# All debris will be clear and disposed

# JOB SCOPE

- Transport lorry crane into tenant premise

- Reverse lorry to loading bay

- Insert pallet truck under machine bed

- To shift out machine from lorry chassis

- Transport machine to tenant premise at ground floor

- Position machine at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175