# METHOD OF STATEMENT

Date: 21st July 2017

Description of work

To shift out 3 x Goodway CNC Lathe, 2 x Goodway GLS 150 and 1 x GS-460 machine from production room to loading area, hoist up onto lorry chassis and transport to new location

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

25/07/2017 – 09:30 am

Location of Operation

#### No 79 Loyang Way

Fong’s Engineering & Manufacturing Pte Ltd

Equipment Use

1 x 50 ton lorry crane

Lorry crane

Pallet truck/rollers

Wire/webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc.…safety shoes, helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Lift up machine to 3” high using crowbar/manual jack

- Insert pallet truck/rollers to machine base

- Shift out machine from production room to hoisting bay

- Crane to hoist up and load machine onto lorry chassis

- Secured machine with belt prior to moving out of customer premise and transport to new location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175