# METHOD OF STATEMENT

Date: 04th March 2016

Description of work

To shift out equipment from production room at 2nd floor to hoisting area, hoist down, load onto lorry chassis and deliver to new location

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

08/03/2016 – 09:30 am

Location of Operation

#### From No 79 Loyang Way – No 77 Loyang Way

Fong’s Engineering & Manufacturing Pte Ltd

Equipment Use

Lorry crane

Pallet truck

Wire/webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc.…safety shoes, helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Lift up equipment to 3” high

- Insert pallet truck to equipment base for the move

- Shift out equipment from production room to hoisting bay

- Hoist down and load equipment onto lorry chassis

- Secured equipment with belt prior to moving out of customer premise and transport to new location

- At new location, unload, shift and position to location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175