# METHOD OF STATEMENT

Date: 05th Aug 2020

Description of work

To shift out 2 unit Instrument from production room to loading area, load onto wooden base for packing, after packing load onto lorry chassis and deliver to temporary storage area

Instrument Spec

1 unit Form Talysurf PGI 2540

1 unit Talyrond 395 Roundness/Cylindricity Systems

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

TBA

Time of Operation

TBA

Location of Operation

#### No 1 Science Park Drive #02-27

Equipment Use

1 x 633 lorry loader

1 x 3ton forklift

Pallet truck

Packing materials

Obstacles

No obstacle on loading and crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Safety Aspect

Access to be restricted to the site area, be cordoned off with safety cones, red/white tape

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

M.O.M certified lifting supervisor, rigger, signalman and forklift operator

# JOB SCOPE

- Shift out Instrument from production at 2nd floor to loading area

- Lay out wooden base

- Using forklift to fork up and load Instrument onto wooden base

- Pack to form a case

- After packing, load case onto lorry chassis

- Secured case with strapping belt

- Deliver to temporary storage location for storage purpose

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175