# METHOD OF STATEMENT

Date: 11th Aug 2023

Description of work

To shift out machine to loading area, using forklift to fork up onto wooden for packing, after packing load up onto lorry chassis and deliver to Eric Wong warehouse

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

As per required schedule

Time of Operation

As per required schedule

Location of Operation

#### 150 Kampong Ampat #01-02

#### Viscom Machine Vision Pte Ltd

Equipment Use

1 x 633 lorry loader

1 x 4.5ton forklift

Pallet truck

PVC plate (to lay out for floor protection)

Obstacles

No obstacle on loading and crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

M.O.M certified forklift operator will be involved in this operation

# JOB SCOPE

- Deploy lorry loader at designated loading area

- Hoist down forklift from lorry chassis

- To lay out PVC plate for floor protection

- Using pallet truck to shift out machine from factory premise to loading area

- Using forklift to fork up and load machine onto wooden base for packing

- After packing, load up case onto lorry chassis

- Secured case with strapping belt

- Transport to Eric Wong warehouse

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175