# METHOD OF STATEMENT

Date: 03rd Dec 2024

Description of work

To shift out machine and accessories to loading area, using forklift to fork up onto wooden for packing, after packing load up onto lorry and deliver to new location

Machine spec

Refer to attached list

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

13/12/24 – packing of case

16/12/24 – deliver to new location

Time of Operation

09:45 am

Location of Operation

#### 51 Corporation Rd

#### Addept3D Pte Ltd

Equipment Use

3 x 633 lorry loader

1 x 3ton forklift

Crowbar/woodblock

Webbing sling

Pallet truck

PVC plate (to lay out for floor protection)

Obstacles

No obstacle on loading and crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

M.O.M certified forklift operator will be involved in this operation

# JOB SCOPE

- Deploy lorry loader at designated loading area

- Hoist down forklift from lorry chassis to the ground

- Using pallet truck to shift out machine and accessories from factory premise

- Transport to loading area

- Using forklift to fork up machine/accessories

- Load up onto wooden base

- Pack to form a case

- After packing, load up case onto lorry chassis

- Secured case with strapping belt

- Transport and deliver to new location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175