# METHOD OF STATEMENT

Date: 27th Apr 2021

Description of work

To shift out 1 unit X-ray machine from production to loading area, using forklift to load up onto forwarder lorry

Spec

X-Ray machine

Dim: 1600 x 1930 x 1910 mm

Wt: 1, 950 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

Est: 10-14/05/21

Time of Operation

09:45 am

Location of Operation

#### 2 Woodlands Loop

#### ASE Singapore Pte Ltd

Equipment Use

1 x 633 lorry loader

1 x 3ton battery forklift

1 set wire/webbing sling

Pallet truck

Metal sheet/canvas (to lay out for floor protection)

Obstacles

No obstacle on loading and crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet, mask)

M.O.M certified lifting supervisor, rigger, signalman, lorry loader and forklift operator will be involved in this operation

# JOB SCOPE

- Deploy lorry loader at designated unloading area

- Hoist down forklift from lorry chassis to the ground

- To shift out machine from production to loading area

- Using forklift to fork up machine

- Load machine onto forwarder lorry

- Secured machine with strapping belt

- Once job complete, team leader will instruct the team to perform proper housekeeping

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175