# METHOD OF STATEMENT

Date: 23rd Jan 2025

Description of work

To shift out 2 unit equipment from lab to loading area and load up onto tailgate lorry chassis

Spec

2 unit equipment

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

17/03/25

Time of Operation

09:40 am

Location of Operation

#### Collection: 10 Dover Dr, DV-AP-SR2A (Refrigeration & HVAC Lab)

#### Singapore Institute of Technology

#### Deliver:     1 Punggol Coast Rd, E6-06-11 (Heat Transfer & Thermodynamic Lab)

Singapore Institute of Technology

Equipment Use

1 x 24ft tailgate lorry

Pallet truck

Crowbar

Woodblock

Obstacles

No obstacle on loading and lorry parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

# JOB SCOPE

- Deploy tail gate lorry at designated loading area

- Shift out equipment from lab to loading area

- Using of tailgate lorry to load up equipment onto lorry chassis

- Secured machine with strapping belt

- Transport out and deliver to new location

- Unload equipment, shift and position into lab

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175