# METHOD OF STATEMENT

Date: 09th July 2025

Description of work

To shift out machine from production to loading bay, load up onto lorry chassis using site scissor lifter

Machine Spec

1 x Tigo CMM

Dim: 130 x 110 x 170 cm / Wt: 800 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

10/07/25

Time of Operation

09:40 am

Location of Operation

#### Simtech @ 5 Clean Tech Loop #01-01

CT2B

Equipment Use

1 x 633 lorry loader

Pallet truck

Crowbar/woodblock

Obstacles

No obstacle on loading/unloading bay

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

# No operation will be carry out on heavy rain, thunderstorms and lighting weather

# All debris will be clear and disposed

# Safety Aspect

# All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in place

# All our workers are fully equipped with standard P.P.E (safety shoe, safety helmet)

# JOB SCOPE

- Deploy lorry loader at designated loading area

- To shift out machine to loading area

- Load up machine onto scissor lifter

- Lift up scissor lifter level with lorry

- Shift out from scissor lifter and load onto lorry chassis

- Secured with strapping belt prior to moving out of customer premise

- Transport and deliver to another location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani / Kevin Wong

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175