# METHOD OF STATEMENT

Date: 18th Sep 2023

Description of work

To shift out equipment from production to loading bay, using forklift to fork up onto lorry chassis for disposal

Spec

1 x Electronics Dry cabinet

1 x Industrial Dry cabinet

1 x Inert glove box system

2 x Chiller

1 x Welding power source

1 x turn table

1 x wire feeder

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

27/09/23 (Wednesday)

Time of Operation

09:40 am

Location of Operation

#### Simtech @ 5 Clean Tech Loop

CT2B, Blk B

Equipment Use

1-2 x 633 lorry loader

1 x forklift

Pallet truck

Crowbar

Woodblock

Obstacles

No obstacle on loading/unloading bay

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

# No operation will be carry out on heavy rain, thunderstorms and lighting weather

# All debris will be clear and disposed

# Safety Aspect

# All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in place

# All our workers are fully equip with standard P.P.E (safety shoe, safety helmet)

# Lifting machine and lifting gear with M.O.M certificate

# M.O.M certified lifting supervisor, rigger, signalman, lorry loader & forklift operator will be involved in the operation

# JOB SCOPE

- Deploy lorry loader at designated loading area

- Hoist down forklift from lorry chassis

- To shift out equipment from customer premise

- Transport out equipment to loading area

- Using forklift to fork up and load onto lorry chassis

- Secured with strapping belt prior to moving out of customer premise

- Transport and deliver equipment to scrapyard for disposal

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani / Kevin Wong

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175