# METHOD OF STATEMENT

Date: 23rd June 2023

Description of work

To shift out equipment from production to loading bay, load up onto lorry chassis for disposal

Spec

Refer to attached list

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

27/06/23

Time of Operation

09:30 am

Location of Operation

#### Simtech @ 5 Clean Tech Loop

CT2B, Blk B 3rd floor

Equipment Use

1-2 x 633 lorry loader

1 x forklift

Pallet truck

Crowbar/woodblock

Obstacles

No obstacle on loading/unloading bay

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

# No operation will be carry out on heavy rain, thunderstorms and lighting weather

# All debris will be clear and disposed

# Safety Aspect

# All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in place

# All our workers are fully equip with standard P.P.E (safety shoe, safety helmet)

# Lifting machine and lifting gear with M.O.M certificate

# M.O.M certified forklift operator will be involved in the operation

# JOB SCOPE

- Deploy lorry loader at designated loading area

- Shift out equipment from 3rd floor via cargo lift

- Transport equipment to loading area

- Using forklift to fork and load up equipment onto lorry chassis

- Secured with strapping belt prior to moving out of tenant premise

- Transport equipment for disposal

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani / Kevin Wong

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175