# METHOD OF STATEMENT

Date: 18th Dec 2019

Description of work

To shift out 8 unit oven from production room to loading area, fork up onto wooden base for packing, after packing, load onto forwarder lorry

Oven Spec

7 unit Cascade Tek Oven

Dim: 80 x 70 x 90 cm

Wt: 500 kg

1 unit Thermotron Oven

Dim: 180 x 97 x 202 cm

Wt: 1, 500 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

23/12/2019

Time of Operation

10:00 am

Location of Operation

#### No 11 Tuas South Ave 12

#### Halliburton Completions MFG Pte Ltd

Equipment Use

1 x 633 lorry loader

1 x 3 ton battery forklift

Pallet truck

Obstacles

To clear all obstruction around operation area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

M.O.M certified forklift operator

# JOB SCOPE

- Insert pallet truck to oven base

- Shift out oven from production area to designated packing area

- Fork up oven and load onto wooden base

- Pack to form a case

- After packing, load case onto forwarder lorry

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175