# METHOD OF STATEMENT

Date: 05th July 2023

Description of work

To shift out 1 unit machine to loading, load up onto wooden base for packing, after packing place aside

Machine spec

1 unit 7.10.7 CMM

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

07/07/23

Time of Operation

09:45 am

Location of Operation

#### 11 Ubi Rd 1

#### Meiban Plastic Pte Ltd

Equipment Use

1 x 633 lorry loader

Pallet truck

Plywood/metal sheet (to lay out for floor protection)

Obstacles

No obstacle on loading and crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

M.O.M certified lifting supervisor, rigger, signalman, lorry loader operator will be involved in this operation

# JOB SCOPE

- Deploy lorry loader at designated loading area

- To shift out machine to loading bay

- Lay out wooden base for packing

- Hoist up machine onto wooden base

- Pack to form a case

- After packing place case aside

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175