# METHOD OF STATEMENT

Date: 30th May 2022

Description of work

To shift out 2 unit machine to loading area, hoist up onto wooden for packing, after packing load up onto customer arrange open truck

Machine Spec

1 unit DM60 Dyeing machine

Dim: 95 x 60 x 90 cm / Wt: 250 kg

1 unit DM60 Reservoir

Dim: 100 x 95 x 164 cm / Wt: 92 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

02/06/22

Time of Operation

09:30 am

Location of Operation

#### 16 Tampines Industrial Crescent

#### Jabil Circuit (S) Pte Ltd

Equipment Use

1 x 633 lorry loader

1 set webbing sling

Pallet truck

Packing materials

Obstacles

No obstacle on loading and crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at designated loading area

- Hoist down wooden case to the ground

- To shift out machine from production to loading area

- Lorry loader to hoist up and load machine onto wooden base for packing

- Pack to form a case

- After packing, load up case onto customer arranged open truck

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175