# METHOD OF STATEMENT

Date: 03rd June 2022

Description of work

To shift out 1 unit machine to loading area, hoist up onto wooden for packing, after packing, deliver to Eric Wong warehouse

Machine Spec

1 unit XO 55-700 CMM

Dim: 178 x 148 x 186 cm

Wt: 1, 458 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

09/06/22 (Thursday)

Time of Operation

09:30 am

Location of Operation

#### 180 A.M.K Ave 8, Blk S-124

#### Nanyang Polytechnic

Equipment Use

1 x 633 lorry loader

1 set webbing sling

Pallet truck

Packing materials

Obstacles

No obstacle on loading and crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at designated loading area

- Hoist down wooden case to the ground

- To shift out machine from production to loading area

- Lorry loader to hoist up and load machine onto wooden base for packing

- Pack to form a case

- After packing, load up case onto lorry chassis

- Deliver case to Eric Wong warehouse

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175