# METHOD OF STATEMENT

Date: 13th June 2024

Description of work

To shift out 2 unit machine to loading bay, fork up and load onto Malaysia lorry

Machine spec

2 unit Leak Check machine

Dim: 460 x 160 x 230 cm

Wt: 3, 500 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

21/06/24 (Fri)

Time of Operation

09:45 am

Location of Operation

#### 25 A.M.K St 65

#### Sanden International

Equipment Use

1 x 633 lorry loader

1 x 4.5 ton forklift

Rollers/pallet truck

Webbing sling

Plywood/metal sheet (to lay out for floor protection)

Obstacles

No obstacle on loading and crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

M.O.M certified lifting supervisor, rigger, signalman, lorry loader operator and forklift operator will be involved in this operation

# JOB SCOPE

- Deploy lorry loader at designated loading area

- Hoist down forklift from lorry chassis to the ground

- To shift out machine to loading bay

- Using forklift to fork up machine

- Load up machine onto M’sia lorry chassis

- Secured machine with strapping belt prior to moving out of site premise

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175