# METHOD OF STATEMENT

Date: 17th Feb 2025

Description of work

To shift out machine and accessories to loading area, using forklift to load up onto lorry and deliver to new location

Machine spec

1 unit Fortus 900MC machine

Dim: 270 x 170 x 210 cm / Wt: 2, 990 kg

2 unit Dry Cabinet

1 unit Voltage Stabilizers

1 unit Moisture Analysis Tester

1 unit Voltage Transformer

2 unit Air Compressor

1 unit Oven

1 unit Air Tank

1 unit Dryer

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

26/02/25

Time of Operation

09:30 am

Location of Operation

102 Gul Circle

ST Engineering

Equipment Use

1 x 633 lorry loader

1 x cover truck lorry

1 x 4.5ton forklift

Hand jack/crowbar

Woodblock

Wire sling

Rollers/pallet truck

Canvas/metal plate (to lay out for floor protection)

Obstacles

No obstacle on loading and crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

M.O.M certified forklift operator will be involved in this operation

# JOB SCOPE

- Deploy lorry loader at designated loading area

- Hoist down forklift from lorry chassis to the ground

- To shift out machine and accessories from factory premise

- Transport to loading area

- Using forklift to load up machine/accessories onto lorry chassis

- Secured with strapping belt

- Transport out and deliver to new location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175