# METHOD OF STATEMENT

Date: 10th Dec 2021

Description of work

To shift out 1 unit machine from 5th floor via cargo lift to loading bay, load up onto lorry chassis and deliver to Eric Wong warehouse for packing

Machine Spec

1 unit 9B-5P machine

Dim: 145 x 105 x 235 cm

Wt: 1, 700 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

13/12/21

Time of Operation

09:30 am

Location of Operation

#### 18 Woodlands Loop

Edmund Optics (S) Pte Ltd

Equipment Use

1 x 633 lorry loader

Pallet truck

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

# JOB SCOPE

- Reverse lorry to loading bay

- Shift out machine from 4th floor via cargo lift to loading bay

- Load machine onto lorry chassis

- Secured machine with strapping belt prior to moving out of premise

- Transport and deliver machine to Eric Wong warehouse for packing

- Once job complete, team leader will instruct the team to perform proper housekeeping

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175