# METHOD OF STATEMENT

Date: 19th Jan 2021

Description of work

To shift out 2 unit machine from production to loading bay, load up onto lorry chassis and deliver to another location

Machine Spec

1 unit CMM machine

Dim: 110 x 100 x 216 cm / Wt: 475 kg

1 unit CG3D Scanner System

Dim: 127 x 108 x 139 cm / Wt: 150 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

20/01/2021

Time of Operation

09:30 am

Location of Operation

#### 26 A.M.K Industrial Pk 2

Meiban Innovation Center

Equipment Use

1 x 633 lorry loader

Pallet truck

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

# JOB SCOPE

- Reverse lorry loader to loading bay

- Shift out machine from production to loading bay

- Load machine onto lorry chassis

- Secured machine with strapping belt prior to moving out of premise

- Transport and deliver machine to new location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175