# METHOD OF STATEMENT

Date: 11th Mar 2022

Description of work

To shift out machineries from 2nd floor via cargo lift to loading bay, load up onto lorry chassis and deliver to customer new premise

Machine Spec

1 unit Mitsubishi FA10PS / Wt: 2,700 kg

1 unit Sodick VZ300L / Wt: 2, 400 kg

1 unit Excetek V350 / Wt: 2, 700 kg

1 unit NKI Hydraulic Tester / Wt: 2, 700 kg

1 unit FX10K / Wt: 2, 000 kg

1 unit Caromet Storage

1 unit small Superdrill

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

19/03/22

Time of Operation

09:30 am

Location of Operation

#### Blk 1 A.M.K Ind Pk 2A #02-10

A-A Precision Wire Cut Pte Ltd

Equipment Use

2-3 x 633 lorry loader

Pallet truck

Wire sling

Obstacles

No obstacle on loading/unloading bay

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

# Environment

# No operation will be carry out on heavy rain, thunderstorms and lighting weather

# All debris will be clear and disposed

# Lifting Crew

# M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

# JOB SCOPE

- Reverse lorry to loading bay

- Shift out machine from 2nd floor via cargo lift to loading bay

- Load up machine onto lorry chassis

- Secured machine with strapping belt prior to moving out of premise

- Transport and deliver machine to customer new premise

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175