# METHOD OF STATEMENT

Date: 17th Mar 2025

Description of work

To shift out 7 unit machine from production to loading bay, using forklift to fork up onto Malaysia lorry

Machine Spec

1 unit Surface Grinder

1 unit Lathe

1 unit Milling

2 unit Bench Drill

2 unit China Stamping

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

08/04/25

Time of Operation

Afternoon schedule

Location of Operation

#### Blk 1091 Lower Delta Rd #01-05

Ming Kee Metal Works Pte Ltd

Equipment Use

1 x 633 lorry loader

1 x forklift

Rollers/pallet truck

Woodblock

Wire/webbing sling

Obstacles

No obstacle on loading/unloading bay

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

M.O.M certified forklift operator

Environment

# No operation will be carry out on heavy rain, thunderstorms and lighting weather

# All debris will be clear and disposed

# Lifting Crew

# M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

# JOB SCOPE

- Deploy lorry loader at designated location

- To shift out machine from production

- Transport machine to loading bay

- Using forklift to fork up machine

- Load up machine onto Malaysia lorry

- Secured machine with strapping belt prior to moving out of customer premise

- Transport and deliver machine to new location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175