# METHOD OF STATEMENT

Date: 22nd Apr 2022

Description of work

To shift out 1 unit equipment from 4th floor via cargo lift to loading bay and load up onto lorry chassis

Equipment Spec

1 unit Robot System

Dim: 136 x 111 x 221 cm

Wt: 200 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

25/04/22

Time of Operation

15:00 pm

Location of Operation

#### Blk 5012 A.M.K Ave 5 #04-07

II-VI Incorporated

Equipment Use

1 x 633 lorry loader

Pallet truck

Obstacles

No obstacle on loading/unloading bay

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Environment

# No operation will be carry out on heavy rain, thunderstorms and lighting weather

# All debris will be clear and disposed

# JOB SCOPE

- Reverse lorry to loading bay

- Shift out equipment from 4th floor to loading bay via cargo lift

- Load up equipment onto lorry chassis

- Secured equipment with strapping belt prior to moving out of tenant premise

- Transport and deliver to new location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175