# METHOD OF STATEMENT

Date: 24th May 2023

Description of work

To shift out equipment from production to loading bay, load up onto lorry chassis and deliver to scrapyard for disposal

Machine Spec

Refer to attached list

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

30/05/23

Time of Operation

09:30 am

Location of Operation

#### Simtech @ 5 Clean Tech Loop

CT2B, Blk B #04-01

Equipment Use

1-2 x 633 lorry loader

1 x forklift

Pallet truck

Crowbar/woodblock

Obstacles

No obstacle on loading/unloading bay

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

# No operation will be carry out on heavy rain, thunderstorms and lighting weather

# All debris will be clear and disposed

# Safety Aspect

# All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in place

# All our workers are fully equip with standard P.P.E (safety shoe, safety helmet)

# Lifting machine and lifting gear with M.O.M certificate

# M.O.M certified forklift operator will be involved in the operation

# JOB SCOPE

- Deploy lorry loader at designated loading area

- Shift out equipment from 4th floor via cargo lift

- Transport equipment to loading area

- Using forklift to fork and load up equipment onto lorry chassis

- Secured with strapping belt prior to moving out of tenant premise

- Transport and deliver to scrapyard for disposal

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani / Kevin Wong

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175