# METHOD OF STATEMENT

Date: 04th Apr 2023

Description of work

To shift out 2 unit equipment from production to loading bay, load up onto lorry chassis and deliver to another location

Equipment Spec

Dim: 180 x 85 x 165 cm / Wt: 300 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

10/04/22

Time of Operation

09:45 am

Location of Operation

#### Collection:

#### 5 Cleantech Loop

Claentech Two, CT2B, Blk B

Delivered:

2 Engineering Dr 3 #04-01

NUS, Mechanical Engineering Material Lab, Blk E3

Equipment Use

1 x 633 lorry loader

Pallet truck

Webbing sling

Obstacles

No obstacle on loading/unloading bay

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

# No operation will be carry out on heavy rain, thunderstorms and lighting weather

# All debris will be clear and disposed

# Lifting Crew

# M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

# Safety Aspect

# All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in place

# All our workers are fully equip with standard P.P.E (safety shoe, safety helmet)

# Lifting machine and lifting gear with M.O.M certificate

# Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Reverse lorry to loading bay

- Shift out machine from production to loading bay

- Load up machine onto lorry chassis

- Secured machine with strapping belt prior to moving out of customer premise

- Transport and deliver machine to new location

- Lorry crane to unload and hoist down machine from lorry chassis

- Insert pallet truck under machine base

- Shift and transport into factory premise

- Position machine at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175